## Slide 1: Internship Stage
Presented: Hoang Truong Pham

## Slide 2: Stage Information
The stage course is 420-EP6-AS C2_WORKPLACE INTEGRATION
The stage starts from May 1st to June 21th 2024
My stage company is Nouvel Horizon Cananda
My stage manager is Florence Ho
My stage goals are database management and website related to immigration service

## Slide 3: Week 1 Database Management 1/5 – 3/5

## Slide 4: Wednesday (1/5)
Stage Discussion
Having logical business with manager
Download necessary tools

## Slide 5: Thursday (2/5)
Design UI of the project
UIs: Homepage of database management, general idea for Creation and List pages for Admin, Employer, Worker

## Slide 6: Continue and Finish designing UIs of Creation and List Pages for Admin, Employer, Worker Book Title. P52
Friday (3/5)

## Slide 7: Week 2 Database Management 6/5 – 10/5

## Slide 8: Monday (6/5)
Setting up packages: npm, electron, electron-builder
Start coding UI of Admin, Employer, Worker List with HTML and CSS

## Slide 9: Tuesday (7/5)
Searching the method to deploy the Electron project as executable file
Finishing the code UI of Admin, Employer, Worker List

## Slide 10: Wednesday (8/5)
Start coding UI of Admin, Employer, Worker Creation Pages with HTML and CSS

## Slide 11: Thursday (9/5)
Continuing the coding UI of Admin, Employer, Worker Creation Pages

## Slide 12: Friday (10/5)
Finishing the code UI of Admin, Employer, Worker List
Start working on Javascript of Admin, Employer, Worker List

## Slide 13: Week 3 Database Management 13/5 – 17/5

## Slide 14: Monday (13/5)
Continuing the operation of Admin, Employer, Worker List with the requirements
Research how to work with CRUD operation in MongoDB

## Slide 15: Tuesday (14/5)
Continuing the operation of Admin, Employer, Worker List with the requirements

## Slide 16: Wednesday (15/5)
Modifying some details the UI of Employer List
Finishing the operation of Admin, Employer, Worker List

## Slide 17: Thursday (16/5)
Research how to store files in MongoDB
Start working with operation of Admin, Employer, Worker Creation Pages

## Slide 18
Continuing the operation of Admin, Employer, Worker Creation
Friday (17/5)
Continuing working on store file in MongoDB

## Slide 19: Week 4 Database Management 20/5 – 24/5

## Slide 20: Monday (20/5)
Finishing the operation of Admin, Employer, Worker Creation
Start working on the UI of Admin, Employer, Worker Update

## Slide 21: Continuing the UI of Admin, Employer, Worker Update
Tuesday (21/5)

## Slide 22: 35% 65% Wednesday (22/5)
Continuing the UI of Admin, Employer, Worker Update
Start decorating UI of Admin Employer Worker Update Pages with CSS

## Slide 23
Finishing the UI of Admin, Employer, Worker Update
Start working on the UI of Admin, Employer, Worker Delete
Thursday (23/5)

## Slide 24: Friday (24/5)
Continuing the UI of Admin, Employer, Worker Delete

## Slide 25: Week 5 Database Management 27/5 – 31/5

## Slide 26: Monday (27/5) Monday (27/5)
Finishing the UI of Admin, Employer, Worker Delete
Start decorating UI of Admin, Employer, Worker Delete with CSS

## Slide 27: Tuesday (28/5)
Continuing decorating UI of Admin, Employer, Worker Delete with CSS

## Slide 28: Wednesday (29/5) Step 1 Step 2
Finishing the decoration of UI of Admin, Employer, Worker Delete
Start working on the operation of Admin Employer Worker Update with Javascript

## Slide 29: Thursday (30/5)
Continuing the operation of Admin Employer Worker Update

## Slide 30: Friday (31/5)
Continuing the operation of Admin Employer Worker Update

## Slide 31: Week 6 Database Management 3/6 – 7/6

## Slide 32: Monday (3/6)
Finishing the operation of Admin Employer Worker Updaters

## Slide 33: Tuesday (4/6)
 |  |  |  | 1 | 2 | 3
4 | 5 | 6 | 7 | 8 | 9 | 10
11 | 12 | 13 | 14 | 15 | 16 | 17
18 | 19 | 20 | 21 | 22 | 23 | 24
25 | 26 | 27 | 28 | 29 | 30 | 
Start doing the operation of Admin, Employer, Worker Delete with Javascript
Tuesday (4/6)

## Slide 34: Wednesday (5/6)
Continuing doing the operation of Admin, Employer, Worker Delete

## Slide 35: Thursday (6/6)
Finishing doing the operation of Admin, Employer, Worker Delete
• Start creating UI of Login Page with HTML and CSS

## Slide 36: Friday (7/6)
Complete the Login Operation
Finishing UI of Login Page

## Slide 37: Week 7 Website 10/6 – 14/6

## Slide 38: Monday (10/6) First Day Second Day
Start designing Index page with Figma
Start coding Html and CSS of page Index
Tuesday (11/6)

## Slide 39: Week 7
Continuing and finish the Index page
Start coding and finish Html and CSS of About page
Wednesday
(12/6)
Thursday (13/6)
Friday (14/6)
Start designing About page with Figma

## Slide 40: Week 8 Website 17/6 – 21/6

## Slide 41: A little brainstorming
Monday (17/6)
Designing Service page with Figma
Tuesday (18/6)
Start coding and finish the Service page
Wednesday (19/6)
Start designing Contact page with Figma

## Slide 42: Thursday (20/6)
Start coding and finish Html and CSS of Contact page
Complete Contact Form API
Friday (21/6)

## Slide 43: Technology
Electron
Figma
MongoDB
PHP
CSS
HTML
Javascript

## Slide 44: Assigned Role
Full-Stack Developer
Design UI
Back-end
Front-end
Tester
Data Layer and Business Layer
Analyze and Testing

## Slide 45: After Stage
Learn different soft and hard skill
Experience real-life work in IT

## Slide 46: Thank You